# Response to Request for Proposal — AWS Cloud Migration

Nimbus Cloud Partners — Vendor Proposal

## Executive Summary

Nimbus Cloud Partners bids $138,000 USD for a 6-month AWS migration using parallel wave migrations. Our team of 6 includes 3 Solutions Architects and 2 DevOps engineers with AWS certifications.

## Commercial Offer

• All-in price: $138,000 USD (lowest among qualified bidders)

• Timeline: 6 months with transparent cost breakdown by migration wave

• Team size: 6 engineers

• Primary region: us-east-1; no data stored outside the United States

## Technical Approach

Nimbus uses parallel wave migrations to optimize cost. Legacy ERP cutover may require an 8-hour maintenance window, which exceeds the RFP target of 4 hours for that application. All other applications are planned within standard maintenance windows.

## Compliance Statement

• AWS-certified migration team: MET — 3 SA + 2 DevOps certified

• Timeline within 6 months: MET — 6-month delivery

• Budget cap $150,000 USD: MET — $138,000

• Minimal downtime (< 4 hours per app): NOT MET — ERP may need 8-hour window

• Data residency in US regions: MET — us-east-1 only

Submitted for evaluation purposes — ProcureAI demo